Implementation Blueprint

Personal Vocabulary Coach — Days 2 through 10

AB Talks 60-Day Claude AI Challenge — 10-Day Capstone

# How to Use This Document

This blueprint is the single source of truth for the rest of the build. Each remaining day begins with a fresh AI conversation — paste that day's section in full so the assistant has everything it needs to continue building without re-deciding architecture. Follow the days in order; each one hands off specific technical state to the next.

# Confirmed Tech Stack (applies to all days below)

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | React (Vite) + Tailwind CSS | Fast setup, minimal config, widely documented |
| Backend / Database / Auth | Supabase (Postgres + Auth) | Free tier, built-in auth + row-level security, no server to manage |
| AI Generation | Anthropic Claude API, called from a Supabase Edge Function | Keeps the API key server-side, never exposed to the browser |
| Hosting | Vercel (frontend) + Supabase (backend, already hosted) | Free tier, connects directly to GitHub for one-click deploys |
| Version Control | GitHub | Standard, free, integrates with Vercel |

This stack was fixed today (Day 1) so that no remaining day needs to make architectural decisions — only follow the plan.

DAY 2

Environment Setup & Project Scaffolding

🎯 Objective

Set up the full development environment, create the GitHub repo, scaffold the React app, and create the Supabase project — so that by end of day, a running local app is connected to a live (empty) backend and pushed to version control.

📖 What I'll Learn

- How a modern front-end project (Vite + React + Tailwind) is scaffolded and structured.

- How Supabase projects, API keys, and environment variables fit together.

- Why secrets belong in .env files and never in version control.

🛠 Features to Build

- None yet — this is a pure setup day. No user-facing features are built today.

📝 Step-by-Step Implementation Plan

- 1. Create a new GitHub repository named vocab-coach (public or private, your choice).

- 2. Locally, scaffold the app: `npm create vite@latest vocab-coach -- --template react`, then `cd vocab-coach && npm install`.

- 3. Install Tailwind CSS: `npm install -D tailwindcss postcss autoprefixer` then `npx tailwindcss init -p`. Configure `content` in tailwind.config.js to include `./index.html` and `./src/**/*.{js,jsx}`. Add the three Tailwind directives to `src/index.css`.

- 4. Run `npm run dev` and confirm the default Vite+React page loads with a Tailwind-styled test element (e.g., a bold blue heading) to prove Tailwind is wired correctly.

- 5. Go to supabase.com, sign in, and create a new free-tier project called vocab-coach. Note the project's API URL and anon public key from Project Settings > API.

- 6. Install the Supabase client: `npm install @supabase/supabase-js`.

- 7. Create `.env.local` with VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY. Create `src/supabaseClient.js` that reads these via `import.meta.env` and exports a configured client.

- 8. Add `.env.local` and `node_modules` to `.gitignore` (Vite's default .gitignore already covers node_modules — confirm .env.local is included too).

- 9. Create a free Anthropic API key at console.anthropic.com if you don't already have one — you won't use it in code yet, just have it ready for Day 4.

- 10. Commit and push everything to GitHub (excluding secrets).

📂 Files & Folders

vocab-coach/ (project root)

src/main.jsx, src/App.jsx, src/index.css

src/supabaseClient.js

tailwind.config.js, postcss.config.js

.env.local  (NOT committed)

.gitignore

🔗 APIs, Libraries & Tools

- Supabase (free tier) — project + database + auth backend

- Anthropic Console — API key generation (used starting Day 4)

- GitHub — version control

🧪 Testing Tasks

- `npm run dev` starts with no errors and the page loads at localhost.

- A Tailwind utility class (e.g. text-blue-600 font-bold) visibly renders styled — confirms Tailwind is working, not just installed.

- Add a temporary console.log(supabase) in App.jsx and confirm the client object logs without error in the browser console.

🐞 Common Issues & Debugging Tips

- Tailwind classes not applying: check the `content` paths in tailwind.config.js match your actual file structure.

- Env vars undefined: Vite only exposes variables prefixed with VITE_, and you must restart `npm run dev` after editing .env.local.

- Supabase client errors: double-check you copied the anon public key, not the service_role key (service_role must never be used in front-end code).

✅ End-of-Day Checklist

- GitHub repo created and initial commit pushed

- App runs locally with Tailwind confirmed working

- Supabase project created; URL + anon key saved in .env.local

- Anthropic API key obtained and stored somewhere safe (password manager or local note — not committed)

📸 Expected Project State & Screenshots to Capture

- Terminal showing `npm run dev` running successfully

- Browser showing the app with a visibly Tailwind-styled element

- Supabase dashboard showing the new project

➡️ Handoff Notes for Next Day

Project is scaffolded and running locally, with Supabase project created and credentials in .env.local. Next AI session should confirm these exist before proceeding: a working vocab-coach repo, Supabase project URL + anon key, and Node/npm installed. Day 3 will build the database schema and authentication on top of this foundation.

DAY 3

Database Schema & Authentication

🎯 Objective

Design and create the database schema in Supabase, enable row-level security so users can only access their own data, and build working signup/login/logout with protected routes.

📖 What I'll Learn

- Relational schema design for a simple multi-user app.

- Row-Level Security (RLS) — why the database, not just the UI, must enforce data ownership.

- Managing authentication state in React with Context and protected routes.

🛠 Features to Build

- Email/password signup

- Login and logout

- Protected app routes that redirect unauthenticated users to /login

📝 Step-by-Step Implementation Plan

- 1. In Supabase's SQL Editor, create the `words` table: id (uuid, default gen_random_uuid(), primary key), user_id (uuid, references auth.users, not null), word (text, not null), meaning (text), example (text), synonyms (text), memory_tip (text), created_at (timestamptz, default now()).

- 2. Create the `review_logs` table: id (uuid, primary key, default gen_random_uuid()), user_id (uuid, references auth.users, not null), word_id (uuid, references words), reviewed_at (timestamptz, default now()).

- 3. Enable Row Level Security on both tables (Supabase Table Editor > table > RLS toggle, or `alter table words enable row level security;`).

- 4. Add RLS policies on both tables: SELECT/INSERT/UPDATE/DELETE allowed only where `auth.uid() = user_id`.

- 5. Install react-router-dom: `npm install react-router-dom`.

- 6. Create `src/context/AuthContext.jsx` that wraps the app, tracks the current Supabase session, and exposes signUp, signIn, signOut helpers.

- 7. Build `src/pages/Signup.jsx` and `src/pages/Login.jsx` with simple email/password forms calling the AuthContext helpers.

- 8. Build `src/components/ProtectedRoute.jsx` that checks for a session and redirects to /login if none exists.

- 9. Wire up routes in App.jsx: /login, /signup, and a protected /dashboard placeholder page.

- 10. Test the full loop: sign up a test user, confirm the row appears under Supabase Authentication > Users, log out, log back in, refresh the page and confirm the session persists.

📂 Files & Folders

supabase/schema.sql (keep a copy of your table + policy SQL for reference)

src/context/AuthContext.jsx

src/pages/Login.jsx, src/pages/Signup.jsx

src/components/ProtectedRoute.jsx

src/App.jsx (routing)

🔗 APIs, Libraries & Tools

- Supabase Auth (signUp, signInWithPassword, signOut, onAuthStateChange)

- react-router-dom (Routes, Route, Navigate)

🧪 Testing Tasks

- Create two separate test accounts. Confirm each only ever sees an empty state (no cross-user data leakage possible at this stage since no words exist yet, but confirm RLS policies are active via Supabase's policy check tool).

- Refresh the browser while logged in and confirm the session persists (doesn't bounce to /login).

- Try visiting /dashboard directly while logged out and confirm it redirects to /login.

🐞 Common Issues & Debugging Tips

- A typo in an RLS policy can silently block all access, including your own — test with the Supabase SQL editor running as your test user (or via the app itself) rather than assuming the policy is correct.

- Session not persisting: confirm the Supabase client is created with `persistSession: true` (this is the default) and that AuthContext subscribes to `onAuthStateChange`.

- Redirect loops: make sure ProtectedRoute checks a loading state before deciding to redirect, so it doesn't redirect during the brief moment the session is still being fetched.

✅ End-of-Day Checklist

- words and review_logs tables created with RLS enabled and ownership policies applied

- Signup, login, and logout all working

- Protected route correctly blocks unauthenticated access

- Session persists across page refresh

📸 Expected Project State & Screenshots to Capture

- Supabase Table Editor showing both tables and their columns

- Supabase RLS policies list for both tables

- Signup form and logged-in empty dashboard shell

- Supabase Authentication > Users list showing your test account(s)

➡️ Handoff Notes for Next Day

Schema is live: `words` (id, user_id, word, meaning, example, synonyms, memory_tip, created_at) and `review_logs` (id, user_id, word_id, reviewed_at), both with RLS restricting rows to their owner. Auth is fully working with AuthContext, protected routes, and persistent sessions. Day 4 will build the Add Word form and wire it to Claude via a Supabase Edge Function — the next AI session needs these exact table/column names to write correct insert statements.

DAY 4

AI-Powered Word Entry (Core Feature)

🎯 Objective

Build the core feature of the product: a form where the user types a word, an AI backend function generates its meaning, example sentence, synonyms, and memory tip, and the result is saved to the user's word list.

📖 What I'll Learn

- How serverless functions (Supabase Edge Functions, running on Deno) let you call a secret-protected API without exposing the key to the browser.

- Prompt engineering for structured, parseable output from an LLM.

- Handling asynchronous loading and error states in a real user flow.

🛠 Features to Build

- Add Word form (single text input)

- AI-generated preview (meaning, example, synonyms, memory tip) shown before saving, editable

- Save confirmed word to the words table

📝 Step-by-Step Implementation Plan

- 1. Install the Supabase CLI locally if not already installed, and run `supabase login` then `supabase link` to connect to your project.

- 2. Create an Edge Function: `supabase functions new generate-word-info`. This creates supabase/functions/generate-word-info/index.ts.

- 3. In index.ts, write a Deno handler that: accepts a JSON body { word }, calls the Anthropic Messages API (https://api.anthropic.com/v1/messages) using an ANTHROPIC_API_KEY read from Deno.env, with a prompt instructing Claude to return ONLY a valid JSON object with keys: meaning, example, synonyms (array of 2-4 strings), memory_tip. Set required CORS headers so the browser can call it.

- 4. Store the secret: `supabase secrets set ANTHROPIC_API_KEY=your_key_here`.

- 5. Deploy the function: `supabase functions deploy generate-word-info`.

- 6. Test the deployed function directly with `curl` (passing your anon key as the Authorization bearer) before wiring up the UI, to confirm it returns clean JSON.

- 7. Build `src/pages/AddWord.jsx`: a text input + 'Generate' button that calls `supabase.functions.invoke('generate-word-info', { body: { word } })`.

- 8. Show a loading spinner while waiting; on success, display the generated fields in an editable preview form.

- 9. On 'Save', insert a row into `words` with user_id = current user's id and the (possibly edited) generated fields.

- 10. Handle errors: empty input, function/network failure, and malformed JSON from the model — show a friendly retry message in each case.

📂 Files & Folders

supabase/functions/generate-word-info/index.ts

src/pages/AddWord.jsx

src/lib/api.js (thin wrapper around the function call)

🔗 APIs, Libraries & Tools

- Anthropic Messages API (Claude) — called server-side only, inside the Edge Function

- Supabase Edge Functions (Deno runtime)

- supabase.functions.invoke (client-side call)

🧪 Testing Tasks

- Test with a common word (e.g., 'happy'), an advanced word (e.g., 'ephemeral'), a misspelled word, and empty input.

- Confirm the JSON response always parses correctly — if Claude ever adds extra text around the JSON, tighten the prompt (e.g., 'Respond with ONLY the JSON object, no other text') and retest.

- Confirm the saved row appears correctly in the Supabase Table Editor with all fields populated.

🐞 Common Issues & Debugging Tips

- CORS errors calling the function: ensure the function returns Access-Control-Allow-Origin and handles OPTIONS preflight requests.

- 'Invalid JSON' errors: the model occasionally wraps JSON in markdown code fences — strip ``` before parsing, and reinforce the 'ONLY JSON' instruction in the prompt.

- Secret not found at runtime: secrets set via the CLI require a fresh `supabase functions deploy` to take effect.

✅ End-of-Day Checklist

- Edge Function deployed and callable, returning clean structured JSON

- Add Word flow works end-to-end: type word → generate → preview → save

- New rows appear correctly in the words table with the right user_id

📸 Expected Project State & Screenshots to Capture

- Add Word form with a word typed in

- AI-generated preview showing meaning/example/synonyms/memory tip

- Supabase Table Editor showing the new saved row

- Terminal output of a successful `supabase functions deploy`

➡️ Handoff Notes for Next Day

The core AI feature works end-to-end and words are being saved with fields: word, meaning, example, synonyms, memory_tip. Day 5 will build the list view and CRUD (edit/delete) on top of these exact same fields — the next AI session should treat this field set as fixed and build the list UI to match it.

DAY 5

Word List & Management (CRUD)

🎯 Objective

Build a word list page where users can see, search, edit, and delete all the words they've saved.

📖 What I'll Learn

- Rendering and filtering lists of data fetched from a database.

- Building reusable modal components for edit/delete confirmation flows.

- Keeping local UI state in sync with database changes (optimistic updates).

🛠 Features to Build

- Word list page showing all saved words as cards

- Client-side search/filter by word

- Edit modal to update any field of a saved word

- Delete with a confirmation dialog

📝 Step-by-Step Implementation Plan

- 1. Build `src/pages/WordList.jsx`: on mount, fetch all rows from `words` where user_id = current user, ordered by created_at descending.

- 2. Build `src/components/WordCard.jsx` to display a single word's summary (word + meaning snippet) with Edit and Delete buttons.

- 3. Add a search input above the list; filter the already-fetched words client-side by whether the word (case-insensitive) contains the search text.

- 4. Build `src/components/EditWordModal.jsx`: reuses a form similar to AddWord's preview, pre-filled with the selected word's current data; on save, runs a Supabase update and updates local state.

- 5. Build `src/components/ConfirmDialog.jsx`: a generic reusable confirm/cancel modal; wire it to the Delete button, and on confirm, run a Supabase delete and remove the item from local state.

- 6. Handle the empty state: if the user has no words yet, show a friendly message with a link to Add Word.

📂 Files & Folders

src/pages/WordList.jsx

src/components/WordCard.jsx

src/components/EditWordModal.jsx

src/components/ConfirmDialog.jsx

🔗 APIs, Libraries & Tools

- Supabase select / update / delete queries on the words table

🧪 Testing Tasks

- Add 4-5 words, confirm they all appear in the list correctly ordered.

- Search for a partial word and confirm filtering works and clears correctly.

- Edit a word's meaning and confirm the change persists after a page refresh.

- Delete a word, confirm the confirmation dialog appears, and confirm it's actually gone from both the UI and the database.

- Log in as your second test account and confirm you only ever see that account's own words.

🐞 Common Issues & Debugging Tips

- Stale UI after delete: update React state directly from the delete handler rather than relying on a full refetch, to avoid flicker or stale data.

- Update fails silently: check the RLS policy allows UPDATE where auth.uid() = user_id — a missing UPDATE policy will fail even though SELECT works fine.

- Search feels laggy: since word counts are small for a personal tool, simple client-side filtering (no debounce needed) is sufficient — don't over-engineer this.

✅ End-of-Day Checklist

- Word list renders all saved words with working search

- Edit and delete both work and persist correctly

- Empty state displays correctly for a fresh account

📸 Expected Project State & Screenshots to Capture

- Word list with several saved words

- Search actively filtering the list

- Edit modal open with pre-filled data

- Delete confirmation dialog

➡️ Handoff Notes for Next Day

Full CRUD is working on the words table through a polished list UI. This word list is the data source for tomorrow's flashcard review — Day 6 should read from the same words table (all rows for the current user) rather than building a separate data path.

DAY 6

Flashcard Review Mode

🎯 Objective

Build the flip-card review experience: a full-screen session that cycles through the user's saved words, front showing just the word and back revealing the AI-generated content, with each view logged for stats.

📖 What I'll Learn

- Building simple UI state machines (current index, flipped/unflipped) in React.

- CSS 3D transforms for a card-flip animation.

- Writing lightweight 'event log' rows to a database for later analytics.

🛠 Features to Build

- Flashcard component with a flip animation

- Review session that cycles through all saved words (next/previous/shuffle)

- A review_logs row inserted each time a card is revealed

📝 Step-by-Step Implementation Plan

- 1. Build `src/components/Flashcard.jsx`: front face shows the word in large text; a click/tap flips it via CSS transform (rotateY) to reveal meaning, example, synonyms, and memory tip on the back face. Use `backface-visibility: hidden` on both faces.

- 2. Build `src/pages/Review.jsx`: fetches all of the user's words on mount, keeps track of a current index, and renders the Flashcard for that word.

- 3. Add Next / Previous buttons to move through the deck; wrap around at the ends (or disable at boundaries — your choice, note it either way).

- 4. Add a Shuffle button that randomizes the order of the word queue.

- 5. When a card is flipped to reveal its back (i.e., the user actually reviewed it), insert a row into review_logs with user_id and word_id.

- 6. Handle the empty state: if the user has no saved words, show a message directing them to Add Word instead of an empty review screen.

📂 Files & Folders

src/pages/Review.jsx

src/components/Flashcard.jsx

🔗 APIs, Libraries & Tools

- Supabase select on words, insert on review_logs

🧪 Testing Tasks

- Flip a card and confirm the animation is smooth and both faces render correctly (no mirrored/backwards text).

- Navigate through the full deck forward and backward.

- Confirm a review_logs row is created each time a card is flipped, not on every render.

- Confirm the empty-state message shows correctly for a fresh account with zero words.

🐞 Common Issues & Debugging Tips

- Flipped card shows mirrored text: this means backface-visibility: hidden is missing on the back face, or the back face isn't pre-rotated 180deg before the flip.

- Duplicate review_logs rows: make sure the insert is tied to the flip action itself (e.g., a click handler), not to a useEffect that could re-fire on unrelated re-renders.

- Navigation index out of bounds: guard next/previous handlers so they clamp or wrap correctly at the first/last card.

✅ End-of-Day Checklist

- Flashcard flip animation works smoothly for every saved word

- Next/Previous/Shuffle navigation all work correctly

- review_logs entries are created correctly on each card reveal

📸 Expected Project State & Screenshots to Capture

- Flashcard front (word only)

- Flashcard flipped to show back (meaning/example/synonyms/tip)

- Navigation controls in view

- Supabase Table Editor showing review_logs entries accumulating

➡️ Handoff Notes for Next Day

Review mode is fully functional and logging review_logs rows with user_id, word_id, and reviewed_at. Day 7 will read from both the words and review_logs tables to compute dashboard stats — the next AI session can rely on these tables already containing real data from your own testing.

DAY 7

Stats Dashboard

🎯 Objective

Build a dashboard that shows the user their total words added, total reviews completed, and current daily streak — turning raw activity data into visible, motivating progress.

📖 What I'll Learn

- Simple data aggregation with Supabase (counts).

- Streak calculation logic using distinct calendar dates.

- Building clean 'stat card' UI components.

🛠 Features to Build

- Stat card: Total Words

- Stat card: Total Reviews

- Stat card: Current Streak (consecutive days with at least one review)

- Friendly zero-state for brand-new accounts

📝 Step-by-Step Implementation Plan

- 1. Build `src/lib/stats.js` with a function to compute streak: query review_logs for the current user, extract the distinct calendar dates (in the user's local time, date-only, ignoring time) reviews occurred on, sort descending, then count how many consecutive days back from today (or yesterday, if nothing logged today yet) have at least one review.

- 2. Build `src/pages/Dashboard.jsx` as the app's home/landing page after login.

- 3. Fetch: count of rows in words for the user (Total Words), count of rows in review_logs for the user (Total Reviews), and the computed streak from stats.js.

- 4. Build `src/components/StatCard.jsx`: a reusable card showing a big number and a label underneath.

- 5. Render the three StatCards on the Dashboard. If Total Words is 0, show a welcoming empty state instead ('Add your first word to get started') rather than three cards showing zero.

📂 Files & Folders

src/pages/Dashboard.jsx

src/components/StatCard.jsx

src/lib/stats.js

🔗 APIs, Libraries & Tools

- Supabase count queries and select on review_logs for streak calculation

🧪 Testing Tasks

- Test streak calculation with review_logs entries you manually insert on consecutive days (via SQL editor) to simulate a multi-day streak, and confirm the count is correct.

- Test with a gap (e.g., reviewed 3 days ago and today, but not yesterday) and confirm the streak correctly resets to reflect only the current run.

- Confirm the zero-state renders correctly for a fresh account.

🐞 Common Issues & Debugging Tips

- Off-by-one streak errors: be explicit about whether 'today' counts if no review has happened yet today — decide (e.g., streak counts through yesterday if today has no review yet) and apply it consistently.

- Timezone bugs: convert timestamps to date-only strings using the user's local timezone before comparing days, not raw UTC, or a review at 11pm/1am can be miscounted.

✅ End-of-Day Checklist

- Dashboard accurately shows total words, total reviews, and current streak

- Zero-state displays correctly for new accounts

- Streak logic verified against manually seeded test data

📸 Expected Project State & Screenshots to Capture

- Dashboard with real stats populated (after your own testing activity)

- Zero-state dashboard for a brand-new account

➡️ Handoff Notes for Next Day

Dashboard is live as the app's home page with accurate stats. All core features (auth, add word, list/manage, review, stats) are now functionally complete. Day 8 shifts from building new features to polishing the existing ones — visual consistency, responsiveness, and error handling across the whole app.

DAY 8

UI Polish, Responsive Design & Error Handling

🎯 Objective

Unify the visual design across all pages, make the app fully usable on mobile, and add consistent loading/error feedback throughout.

📖 What I'll Learn

- Building a small, consistent design system with Tailwind (shared colors, spacing, typography).

- Responsive design with Tailwind breakpoints.

- UX patterns for loading states and user-facing error messages (toasts).

🛠 Features to Build

- Shared navigation (Navbar) across all authenticated pages

- Consistent color palette, typography, and spacing app-wide

- Toast notifications for success/error feedback

- Mobile-responsive layouts for every page

📝 Step-by-Step Implementation Plan

- 1. Create `src/components/Layout.jsx` and `src/components/Navbar.jsx`: a shared shell with navigation links (Dashboard, Add Word, Word List, Review) and a logout button, wrapping every protected route.

- 2. Extend tailwind.config.js with a small custom theme (1-2 brand colors) and apply them consistently instead of ad-hoc Tailwind color classes across pages.

- 3. Install react-hot-toast: `npm install react-hot-toast`. Add the Toaster component once in main.jsx, then replace any raw alert()/console.error error handling across the app with toast.success(...) / toast.error(...).

- 4. Add loading indicators (simple spinners or skeleton placeholders) anywhere data is being fetched: word list load, dashboard stats load, AI generation call.

- 5. Go through every page at mobile width (~375px) in the browser's device toolbar and fix any overflow, wrapping, or cramped spacing issues using Tailwind's responsive prefixes (sm:, md:).

- 6. Do a final pass checking color contrast and consistent spacing (e.g., settle on one consistent card padding/margin value and use it everywhere).

📂 Files & Folders

src/components/Layout.jsx

src/components/Navbar.jsx

tailwind.config.js (theme extension)

src/main.jsx (Toaster setup)

🔗 APIs, Libraries & Tools

- react-hot-toast (lightweight, free, no backend needed)

🧪 Testing Tasks

- Resize the browser (or use device toolbar) across mobile, tablet, and desktop widths on every page and confirm nothing overflows or overlaps.

- Deliberately trigger an error (e.g., disconnect network and try Add Word) and confirm a clear toast error appears instead of a silent failure or a raw crash.

- Confirm loading states appear briefly but visibly during real fetches (throttle network in dev tools if fetches feel instant).

🐞 Common Issues & Debugging Tips

- Layout breaks on mobile: check for fixed-width elements (e.g., w-[500px]) that should be responsive (w-full max-w-md) instead.

- Toasts appearing behind modals: check z-index stacking — toasts and modals both need explicit, non-conflicting z-index values.

- Inconsistent look across pages: this usually means colors/spacing were hand-picked per page — centralize repeated values into the Tailwind theme config instead.

✅ End-of-Day Checklist

- Every page shares the same navigation and visual language

- App is fully usable at mobile widths with no overflow/overlap

- Loading and error states are consistent and clear across the app

📸 Expected Project State & Screenshots to Capture

- Mobile view of Dashboard, Word List, and Review pages

- Desktop view of the same pages side-by-side for comparison

- An example error toast in action

➡️ Handoff Notes for Next Day

The app is now visually consistent, responsive, and has proper loading/error handling everywhere. Functionally and visually complete. Day 9 shifts to systematic testing and bug-fixing rather than new UI work — the next AI session should treat all current UI as final unless a bug is found.

DAY 9

Testing, Bug Fixes & Documentation

🎯 Objective

Run a full, systematic QA pass across every feature, fix any bugs found, and write the project README so the app is stable and well-documented heading into deployment.

📖 What I'll Learn

- How to write and execute a manual test plan for a small web app.

- Writing clear, useful README documentation for a portfolio project.

🛠 Features to Build

- None new — this day is entirely about stabilization and documentation.

📝 Step-by-Step Implementation Plan

- 1. Write a test checklist covering every user flow: signup, login, logout, add word (including edge cases like empty input or an obscure word), edit word, delete word, search, review session (flip, next, previous, shuffle), and dashboard stats accuracy.

- 2. Execute the checklist methodically on your primary test account, noting any bug as you go.

- 3. Create a second brand-new test account and repeat the core flow end-to-end as a first-time user would experience it, to catch onboarding/empty-state issues.

- 4. Fix all critical bugs found (anything that blocks a core flow); log any minor/cosmetic issues you consciously decide to defer, and note them as 'known issues' rather than silently ignoring them.

- 5. Write README.md: project description, feature list, tech stack used, setup/run instructions (env vars needed, how to run locally), and a note on what's out of scope for v1.

- 6. Take a final look at edge cases: very long words, words with special characters or spaces, and rapid repeated clicks on Generate/Save buttons.

📂 Files & Folders

README.md

Any files touched while fixing bugs found during testing

🔗 APIs, Libraries & Tools

- None new

🧪 Testing Tasks

- Full regression pass across all features using the written checklist, on two separate test accounts.

- Edge cases: empty/very long word input, special characters, rapid double-clicks on action buttons.

- Cross-browser spot check: your main browser plus at least one other (e.g., Chrome + Firefox, or Chrome + Safari).

🐞 Common Issues & Debugging Tips

- Bugs found late are often state-management issues (stale data after an action) — trace them back to where local state should have been updated after a database write.

- If RLS-related bugs appear only now, re-check policies with your second test account specifically, since single-account testing can hide isolation bugs.

- Don't fix cosmetic nice-to-haves under time pressure — log them as known issues and protect your remaining time for deployment readiness.

✅ End-of-Day Checklist

- Full test checklist executed with all critical bugs fixed

- Second-account, first-time-user walkthrough completed successfully

- README.md written and accurate

- Known/deferred issues (if any) explicitly listed rather than forgotten

📸 Expected Project State & Screenshots to Capture

- Your test checklist with pass/fail marks

- README.md preview (rendered)

- Any before/after of a fixed bug worth documenting

➡️ Handoff Notes for Next Day

The app is feature-complete, tested across two accounts and multiple edge cases, with critical bugs fixed and README written. It is stable and ready to deploy as-is. Day 10 is deployment only — no further feature or bug work is planned, so the next AI session should focus exclusively on getting this exact, tested codebase live.

DAY 10

Deployment & Launch

🎯 Objective

Deploy the app to a public URL, confirm the AI backend works correctly in production, do a final live smoke test, and wrap up the capstone with a demo-ready product.

📖 What I'll Learn

- The end-to-end workflow of deploying a front-end app connected to a serverless backend.

- Managing environment variables and secrets in a hosting platform (as opposed to local .env files).

- Why a final production smoke test matters even after thorough local testing.

🛠 Features to Build

- None new — deployment and final verification only.

📝 Step-by-Step Implementation Plan

- 1. Push the final, tested codebase to the GitHub repo's main branch.

- 2. Create a free Vercel account (or use an existing one) and import the vocab-coach GitHub repo as a new project.

- 3. In Vercel's project settings, add the same environment variables from your local .env.local (VITE_SUPABASE_URL, VITE_SUPABASE_ANON_KEY) as Production environment variables.

- 4. Trigger a deployment and wait for it to complete; open the live URL Vercel provides.

- 5. Confirm the Supabase Edge Function (generate-word-info) is callable from the new production domain — Supabase Edge Functions generally don't require domain allow-listing, but explicitly test an Add Word call from the live URL to be sure.

- 6. Do a full smoke test on the live production URL using a brand-new account: sign up, add a word (confirm AI generation works live), review it, and confirm the dashboard reflects it.

- 7. Capture final screenshots and, if you'd like for your portfolio/demo, a short screen recording walking through the core flow.

- 8. Save the live URL somewhere clear (README, challenge submission, portfolio) and treat this as your v1.0 launch.

📂 Files & Folders

No new files — this day is configuration in the hosting dashboard rather than in the codebase (a vercel.json is only needed if you require custom routing rules, which this project does not).

🔗 APIs, Libraries & Tools

- Vercel (free tier) for frontend hosting

- Supabase (already provisioned) for backend/auth/AI proxy in production

🧪 Testing Tasks

- Full smoke test in production with a brand-new account: signup, add word (AI works live), review, dashboard stats update.

- Confirm no console errors appear in the browser dev tools on the live site.

- Test on both desktop and mobile browser on the live URL, not just localhost.

🐞 Common Issues & Debugging Tips

- Blank page or errors in production only: almost always missing or misnamed environment variables in the Vercel dashboard — env var names must match exactly, including the VITE_ prefix.

- AI generation fails only in production: check the Supabase Edge Function logs (via the Supabase dashboard) for the actual error rather than guessing from the front-end symptom.

- Old version still showing after a fix: confirm Vercel actually redeployed (check the deployment log/timestamp), and hard-refresh or clear cache.

✅ End-of-Day Checklist

- App is live at a public Vercel URL

- Full core flow verified working in production with a fresh account

- No console errors on the live site

- Final screenshots/recording captured for your demo or portfolio

📸 Expected Project State & Screenshots to Capture

- The live deployed app in the browser (showing the URL bar)

- Vercel dashboard showing a successful deployment

- Final walkthrough screenshots: signup, add word, flashcard review, dashboard

➡️ Handoff Notes for Next Day

Capstone complete: Personal Vocabulary Coach is live, tested, and demo-ready. Suggested future-scope enhancements (not part of v1.0, but worth noting for anyone continuing the project): automatic word extraction from pasted text, spaced-repetition scheduling, quiz-mode review, and reminder notifications — see the Pitch Deck's Future Scope slide for the full list.